# Happy Quarters

# Prepared for:

globalcity (Fiverr username)

**Created By:**

Shahzad Waheed

Intelligent Software

# Project Details

## Summary

# The product is split into 3 categories, the *admin software, the web application for placing orders and mobile apps for end user.* This quotation only tackles the *admin software*.

Key points mentioned:

1. Dynamic event page creation.
2. Multi-tier subscription services allocation.
3. Social media integration, sharing on various platforms.
4. Ability to view, accept or reject the application and auto send response via email.
5. Event management, seat planning, table arrangements etc…

# Executive Summary

## Team allocation

**Shahzad Waheed** – BDO, Software Engineer.

**Farhan Jamil** – CTO, Software Engineer.

**Ahsan Tariq** – Lead Security and Systems Integrations, Software Engineer.

**Zain Qureshi** – Lead Backend, Software Engineer.

**Qulbe Hussain** – Lead Frontend, Software Engineer.

## About the Company

IGS (Intelligent Software) is one of the few IT system integration, professional service and software development companies in Pakistan that works with Enterprise systems and companies. As a privately owned company, IGS provides IT Consultancy, software design and development as well as professional services and hardware deployment and maintenance to the following verticals:

* Government (Local and Central)
* Financial Services (insurance, banking and clearing house)
* Telecommunications
* Energy and Utilities
* Health Care
* Education.

# Dev Approach

## Stack Selected

1. React (Front-end)
2. Express (Backend)
3. Database (Firestore/Mongo) \*needs some testing
4. Cloud service (Google Cloud Computing)
5. Node (Base)

## Dev Approach

The approach selected is Agile with 2-week sprints. It allows us to keep the client in the loop of the dev status as well as accurately convey issues being faces and any future delays that may occur.

# Pricing

## Pricing breakdown on milestone basis

|  |  |  |  |
| --- | --- | --- | --- |
| **Services** | | |  |
| **Name/Description** | **Duration(days)** | **Testing(days)** | **Subtotal** |
| Documentation | 30 | 0 | **$2,400.00** |
| Design Mockup | 45 | 10 | **$4,000.00** |
| CI/CD Pipeline setup | 15 | 5 | **$1,600.00** |
| Server/Backend Architecture | 60 | 20 | **$6,300.00** |
| Frontend Development (Design) | 60 | 10 | **$5,500.00** |
| API Consumptions | 45 | 20 | **$5,200.00** |
| Total | | | **$25,000.00** |

